## Slide 1
Review the last lesson
What did we learn from the last lessons?

## Slide 2: Chapter 32 Software requirements and risk management

## Slide 3: Objectives
Presents a brief tutorial on software risk management and a number of risk factors that can raise their ugly heads during requirements engineering activities.
Understand that potential problems might have an adverse impact on the project’s cost, schedule, or technical success; the product’s quality; or the team’s effectiveness.
Be able to identify a list of potential requirements risks facing in their project.

## Slide 4: Contents
Fundamentals of software risk management
Requirements-related risks
Risk management is your friend

## Slide 5: Fundamentals of software risk management
What is risk?
  A risk is a condition that could cause some loss or otherwise threaten the success of a project. (Software Requirements, Third Edition, Karl Wiegers and Joy Beatty)
  A risk is an uncertain event or condition that, if it occurs, can have a positive or negative effect on one or more objectives. (PMBOK 7th Edition, PMI)
What is issue?
  If something untoward has already happened on the project, it’s an issue, not a risk.
What is risk management?
  Risk management is the process of identifying, evaluating, and controlling risks before they harm your project. (Software Requirement)
  Risk management is the process of identifying, evaluating, and controlling risks to maximize positive risks (opportunities) and decrease exposure to negative risks (threats). (Project Management)

## Slide 6: Elements of risk management

## Slide 7: Requirements-related risks: Requirements elicitation
Product vision and project scope: Scope creep
Time spent on requirements development: Tight project schedules
Customer engagement: Insufficient customer
Completeness and correctness of requirements specifications
Requirements for innovative products
Defining nonfunctional requirements
Customer agreement on requirements
Unstated requirements: implicit expectations
Existing product used as the requirements reference
Solutions presented as needs
Distrust between the business and the development team

## Slide 8: Requirements-related risks: Requirements analysis
Requirements prioritization
Technically difficult features
Unfamiliar technologies, methods, languages, tools, or hardware

## Slide 9: Requirements-related risks: Requirements specification
Requirements understanding
Time pressure to proceed despite open issues
Ambiguous terminology
Design included in requirements

## Slide 10: Requirements-related risks: Requirements validation
Unvalidated requirements
Inspection proficiency

## Slide 11: Requirements-related risks: Requirements management
Changing requirements
Requirements change process
Unimplemented requirements
Expanding project scope

## Slide 12: Documenting project risks

## Slide 13: Documenting project risks

## Slide 14: Planning for risk management

## Slide 15: Risk management is your friend
Risk management helps you keep your eyes open and make informed decisions, even if you can’t control or avoid every adversity your project might encounter.

## Slide 16: Summary
What do we learn from today lesson?